Project Planning Phase
Project Name: Trafficelligence: Advanced Traffic Volume Estimation with Machine Learning
Date: 15 February 2025
Team ID: LTVIP2025TMID3506

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password… | 2 | High | Dhanalakshmi |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation email once I have registered… | 1 | High | Dhanalakshmi |
| Sprint-2 | Registration | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Dhanalakshmi |
| Sprint-1 | Registration | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Dhanalakshmi |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Dhanalakshmi |
| Sprint-2 | Dashboard | USN-6 | As a user, I can view traffic prediction summary and charts on my dashboard | 5 | High | Dhanalakshmi |
| Sprint-2 | Dashboard | USN-7 | As a user, I can filter dashboard by date, area, and traffic conditions | 3 | Medium | Dhanalakshmi |
| Sprint-3 | Notification | USN-8 | As a user, I can receive alerts when predicted traffic volume exceeds threshold | 5 | High | Dhanalakshmi |

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (Planned) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 15 Feb 2025 | 20 Feb 2025 | 8 | 20 Feb 2025 |
| Sprint-2 | 8 | 6 Days | 22 Feb 2025 | 27 Feb 2025 | 8 | (to be updated) |
| Sprint-3 | 5 | 6 Days | 01 Mar 2025 | 06 Mar 2025 | – | – |